## Slide 1: ERIKS MRO Integrated – Strategy Go
Jessica Duyen Pham, 11 Dec 2017

## Slide 2: Objective
To seek a Strategy Go to :
Consolidate and centralize spare parts sourcing process into 1 supplier - ERIKS
Create SAP contract and contract agreement with ERIKS for the year 2018

## Slide 3: Why outsourcing?
MRO < 10% of the total spend
> 90% of the total orders/orderlines
> 80% of the total number of suppliers
Fragmented supplier base
High stock (WC)
Local focus / little synergy
Little spend takes a lot of time
Limited standardization

## Slide 4: Background
FACTORS affect PROJECT VISIBILITY
3-month contract pending
FC
C-Work Data imperfect
FC
9/10 related personels believe this project is NOT FEASIBLE
However, the PROJECT’s APPROACH is the MAIN factor
Complete new set of staff
Delay mapping & matching
DID YOU KNOW
ERIKS project has been kicked start in Vietnam since Jan 2016; but over 1 year, it generates little to no savings due to many reasons

## Slide 5: Amended Approach
Amended Approach
Hard savings
Original Approach
Step 1: Outsource everything except OEM - 60-70% of total spareparts
Step 2: Improve & Save money
TCO savings
Step 2: Quote what is matched
- 15% of total spare parts
Step 3: Buy what is agreed in price
- 5-8% of total spare parts
Step 1: Map & Match what is available
- BDCM – 30% of total spareparts
Step 3: VMI implementation
BDCM
PM + BDCM
“The price of light is less than the cost of darkness”

## Slide 6: Flow: Current and New
Current Flow before ERIKS
We are currently sourcing >7,000 sparepart items from >60 suppliers.
>15 oversea suppliers
>45 local suppliers
Exwork, CIF, CIP,...
FCV collect goods at ports and pay all related fees (import duty, WHT, service charge, etc...), and ship to respective plants
Port
FCV
FCH

## Slide 7: Flow: Current and New
New Flow with ERIKS – Step 1: Outsourcing
Oversea suppliers
Local suppliers
ERIKS warehouse (5-10’ from FCV)
FCV
FCH
1. ERIKS sources from current suppliers/ direct manufacturer
3. Goods are received, collected data (P/N, spec, manufacturer,...), and stored at ERIKS warehouse ready for PO from FCV
4. ERIKS deliver DDP to respective plants
2. ERIKS takes care of collect goods at ports and pay all related fees (import duty, WHT, service charge, etc...)
Notes: ERIKS warehouse address: No 8 Street, Song Than IP, Binh Duong Province, Ho Chi Minh

## Slide 8
Product performance
Technical support
Process output
Reduction of maintenance costs & downtime
Process downtime
Production uptime optimisation
Energy costs
Cost drivers
Part standardization
OEM conversions
Brand switch
Brand standardization
Right product > right application
Increased product lifetime
Energy savings
Redesigned processes
Continuous improvement
Activities

## Slide 9: Flow: Current and New
New Flow with ERIKS – Step 2: Improve & Save money
ERIKS recommends, you authorize
Timken
NSK
SKF
Option 2
Industry standard (Availability)
Your requirements
ERIKS helps you to select the best product for the job
Option 3
Alternative (Cost saving)
Option 4
Upgraded part (Enhanced performance)
Option 1
OEM
Change control & authorisation
Once data is collected, ERIKS recommends the best products for the jobs with 4 options, and FCV authorized the offer.
Each year, ERIKS’ KPI is to generate a hard savings of 3%. Reported to FCV procurement

## Slide 10: Step 3: VMI Implementation Flow

## Slide 11: Step 3: VMI Implementation Flow
Key Benefits
Automatic replenishment via a container system (two-bin/KANBAN) or via scanning (shop floor) by the ERIKS employees
Periodic replenishment tailored to your needs
Containers with labels showing product information and quantities
No order entry
No need for booking in, goods receipt and entry of items
No FTE necessary for issue registration
Reporting on monthly consumption statement
Handling of stock management and changes in the floor stocks
Permanent ERIKS employees ensure good communication
ERIKS has many years of experience with leading customers in both the management of floor stocks (VMI) and warehouse management in general.
ERIKS currently manages 113 floor stocks in the Netherlands. A good example of this is our customer Royal FrieslandCampina, where ERIKS looks after the VMI at more than 20 locations

## Slide 12: Make soft savings harder
Benefits | With Current suppliers | With ERIKS Target | With ERIKS Achieved
Price Gap | Price increases every year in a pattern of 5-10% due to inflation, labor cost, currency, fuel price, etc.. | A margin of 12% is allowed when ERIKS sell non-core activities parts | Overseas: 6% Local spare parts: 5% Exceptionally high price: replaced P/N, Items bought many years ago
Vendor Management | - Preventive Maint.: 60 supplier > 15 overseas suppliers > 45 local suppliers | 80% supplier reduction = 48 suppliers | 81% supplier reduction = 49 suppliers
Incoterm | 9 suppliers with Exwork Incoterm | N/A | ERIKS offer DDP => Reduce Import duty + WHT + Service charge: 464,615,017 + 298,002 + 61,971,517 = 526,884,536 VND ~ 20,300EUR
Payment term | 0EM: 4 suppliers Z014 + 14EM: 3 Suppliers Z030 + 30EM: 19 suppliers - 45EM: 2 suppliers 60EM: 10 suppliers 75EM: 1 supplier 105Em: 3 suppliers No/obsolete PT: 7 suppliers | 1st year: 75 EoM 2nd year on: 105 EoM | 1st year: 75 EoM 2nd year on: 105 EoM
Currency Exchange | Exchange Rate pattern in 2018: USD: Increased 1.286% EUR: Increased 15.86% | N/A | 1USD= 22,839VND, 1EUR= 27,358VND => Fixed for 1 year
DIO | 0.6 days | N/A | Calculating...

## Slide 13: Key Considerations
Corporation of the Technical team
Verify replaced P/N, work together with ERIKS to identify the parts.
Verify cash improvements with better payment term
      Calculate the cash improvement
Verify extra cost on top of spare parts price
      Custom clearance
      Import Duty
      Service Charge
      Logistics charge
      DIO
Verify other added beneficials
      All items are priced, fixed currency for 1 year, fixed incoterm for plant use and for SUMMIT.
      Hands off sourcing, ordering, storing, restocking, etc...

## Slide 14: Project Team
Procurement:
Jessica Duyen Pham, PF Buyer (Lead)
Technical Engineer:
Pham Hong Son (FCV super user)
Tran Thi Tuyet Nhung (FCH super user)
Finance (where needed):
??
Human Resource (where needed):
??

## Slide 15: Timing
FCV TCO Project Timeline |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Activity | Place |  | Action |  | 2015 |  | 2016 |  | 2017 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 2018 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | BD | HN | FCV | ERIKS | Nov-Dec |  | Jan-Dec |  | Jan-April |  | May |  | June |  | July |  | Aug |  | Sept |  | Oct |  | Nov |  | Dec |  | Jan |  | Feb |  | Mar |  | Apr |  | May |  | Jun |  | Jul |  | Aug | 
Phase 1: Health Check | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Phase 2: Mapping & Matching |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Binh Duong Plant | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
HaNam Plant |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Phase 3: Amend Approach to Outsource |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Trial - Q3 Maintenance | X |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Performance Evaluate | X |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Trial - Q4 Maintenance |  | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Performance Evaluate |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Phase 4: Contract & SAP Contract |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SAP contract Creation | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Contract Negotiation |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Vendor Reduction, Cost savings Calculation |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Phase 5: Alternative Parts - TCO Savings |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
List of ERIKS alternative parts - non manufactured | X | X |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
List of ERIKS alternative parts - ERIKS manufactured | X | X |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Alternative part trial plan (short interval) |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Non-food contact spare parts Trial run in BD | X |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Non-food contact spare parts Trial run in HN |  | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Food contact spare parts trial run in BD | X |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Food contact spare parts trial run in HN |  | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Performance evaluate, cost savings | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Phase 6: VMI Setup |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Identify critical, high-turnover, consumables | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Identify VMI stocking requirements | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
VMI setup in plant BD | X |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
VMI setup in plant HN |  | X |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
VMI kick-off |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 16
Thank you